Plan for quickship – logistic management platform

1. Scope & Objectives

Goal: Create a core logistics engine that handles order entry, driver assignment, and delivery proof.

- Admin Web Portal: Central command for managing orders and staff.

- Driver Mobile Web: A simplified interface for drivers to process deliveries.

- Public Tracking: A simple page for customers to check status via ID.

2. Detailed Requirements

Functional Requirements

- Order Management: Create, view, and edit shipments (Sender, Receiver, Weight, COD).

- Assignment Logic: Admin can manually assign a driver to a specific shipment.

- Status Workflow: 4 Stages: Pending → Picked Up → In Transit → Delivered.

- Proof of Delivery (PoD): Drivers must be able to upload one photo upon delivery.

- Public Tracking: A search bar that returns a timeline of the package's status.

Non-Functional Requirements

- Mobile First: The driver interface must work perfectly on Chrome/Safari (iOS/Android).

- Reliability: Status updates must be logged with a timestamp for audit trails.

3. Simplified Database Schema

SQL

-- Users (Admin & Drivers)

Table profiles {

id uuid primary_key

full_name text

role text -- 'admin' or 'driver'

}

-- Shipments

Table shipments {

id uuid primary_key

tracking_number text unique

status text -- 'pending', 'picked_up', 'in_transit', 'delivered'

driver_id uuid references profiles.id

sender_name text

receiver_address text

pod_image_url text -- Link to the delivery photo

created_at timestamp

}

4. Risk Management

| Potential Risk | Mitigation Strategy |
| --- | --- |
| Scope Creep | Rule: No "Advanced Analytics" or "Auto-Routing" in the first 8 weeks. Stick to manual assignment. |
| Technical Debt | Use Supabase to handle Backend-as-a-Service, saving 2 weeks of manual API coding. |
| Testing Gaps | Spend the first 30 mins of every Monday "Live Testing" the previous week's work on real phones. |